# IEEE 829 Test Plan Document

## 1. Test Plan Identifier

TP-MS-001

Test Plan for MyShuttle Application – Web-based Shuttle Booking System.

## 2. Introduction

The purpose of this test plan is to define the strategy, resources, schedule, and scope of testing activities for the MyShuttle web application. The goal is to ensure that the application meets its functional, performance, security, and usability requirements.

MyShuttle is a Java/JEE-based enterprise application that allows users to book shuttle rides, administrators to manage bookings and users, and drivers to access ride information.

## 3. Test Items

The test items included in this plan are:

- User registration and authentication module

- Admin portal for user and ride management

- Driver dashboard

- REST API endpoints

- Database layer (MySQL)

- Web frontend (JSP, JavaScript)

## 4. Features to be Tested

The following features and functionalities will be tested:

- User Management

  - Registration

  - Login/Logout

  - Profile management

- Admin Features

  - Manage user accounts

  - View all ride bookings

- APIs

  - Validate input/output of key API endpoints

- Security

  - Authentication & Authorization

  - Session management

  - SQL injection and XSS protection

- Performance

  - Response time under normal and peak loads

  - Scalability testing

- Compatibility

  - Browser compatibility (Chrome, Firefox, Safari, Edge)

  - Screen responsiveness

## 5. Features Not to Be Tested

- Third-party services or APIs not under our control

- Non-functional attributes beyond performance and security (e.g., maintainability)

- Unused modules or sample data scripts that are not active in production

## 6. Approach

- Unit Testing will be performed by developers using JUnit.

- Integration Testing will validate communication between components (frontend, backend, database).

- System Testing will ensure end-to-end functionality.

- Acceptance Testing will be based on user stories and acceptance criteria.

- Regression Testing will be run before each major release.

- Automated Testing will cover critical paths using tools like Selenium and Postman for UI and API tests.

## 7. Item Pass/Fail Criteria

- Pass: All test cases executed successfully without major or critical defects.

- Fail: Any test case that encounters an unhandled exception, broken functionality, or data inconsistency.

- Exit Criteria: All critical and major defects must be fixed and verified. Minor issues will be logged for future enhancement.

## 8. Suspension Criteria and Resumption Requirements

- Suspension: Testing will be suspended if:

  - The application build is unstable.

  - Critical defects prevent further test progress.

- Resumption: Testing will resume once:

  - All blocking defects are resolved.

  - A stable build is provided for deployment.

## 9. Test Deliverables

- Test Plan Document (this document)

- Test Cases & Test Scripts

- Test Data

- Test Execution Report

- Defect Reports (via bug tracking tool)

- Final Test Summary Report

## 10. Testing Tasks

| Task | Description | Responsible |
| --- | --- | --- |
| Test Planning | Prepare test plan, scope, objectives | Test Lead |
| Test Case Design | Create test cases for functional and non-functional testing | QA Team |
| Environment Setup | Deploy test environment and test data | DevOps Team |
| Test Execution | Execute test cases, log defects | QA Team |
| Regression Testing | Retest after bug fixes and new features | QA Team |
| Reporting | Generate and present test reports | Test Lead |

## 11. Environmental Needs

- Hardware: Test servers, test client machines, staging database

- Software:

  - Java 8+

  - MySQL

  - Apache Tomcat

  - Browsers: Chrome, Firefox, Safari

  - Jenkins (CI/CD)

  - Selenium, Postman

- Network: Stable connection to access backend and frontend components

## 12. Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Test Manager |  |  |
| QA Engineers |  |  |
| Developers |  |  |
| DevOps |  |  |

## 13. Staffing and Training Needs

- Test team of 2–3 QA engineers

- Training on:

  - Application architecture

  - Tools (Selenium, Postman)

  - Domain-specific features (shuttle system)

## 14. Schedule

| Phase | Start Date | End Date | Duration |
| --- | --- | --- | --- |
| Test Planning |  |  |  |
| Test Design |  |  |  |
| Environment Setup |  |  |  |
| Test Execution |  |  |  |
| Regression Testing |  |  |  |
| Test Reporting |  |  |  |

## 15. Risks and Contingencies